## Slide 1: Project Stands up 2
Project: Hospitalised Injuries from Road Crashes in Australia Team name: DV14_T07 Members: Viet Nguyen (David) & Khang Huynh (Lio) Tutor: Raihaneh Aghaie

## Slide 2: Updates – Work Completed
Design Book section 3 – Visualisation Design, Interaction Design, Website Design completed (show Figma wireframe).
Prototype/sketches – Figma layout finalised (attach screenshot).
Plan for coding – data loading, chart types, interactions, shared constants documented.
Clean data ready – mergedData.csv exported from KNIME.

## Slide 3: Blockers & Challenges
Implementing global filter (update all charts when one filter changes) – we are learning D3 event handling.
Making stacked bar chart responsive and tooltips accurate – need careful data aggregation.
Break‑in‑series (NSW 2017, Vic 2012) – will add annotations in final version.

## Slide 4: Next Steps
Week 12: Code multi line chart + stacked bar chart with D3.
Week 12: Implement global filter and stacked bar chart.
Week 13: Usability testing, finalise Design Book (Section 4), deploy to Mercury.

## Slide 5: Thanks for your Listening