## Slide 1: Project Stands up 3
Project: Hospitalised Injuries from Road Crashes in Australia Team name: DV14_T07 Members: Viet Nguyen (David) & Khang Huynh (Lio) Tutor: Raihaneh Aghaie

## Slide 2: Updates – Work Completed
Pivoted from flat Figma → 3D holographic data cube (in direct response to Week 11 feedback)
Implemented 4 D3 chart types as cube faces:
  Stream graph — road-user trends 2011–2021
  Parliament chart — composition for selected year
  Waffle chart — share of selected year (100 cells = 100%)
  Choropleth map — hospitalisations by state
  Built full 3D interaction: drag-to-spin, auto-rotate, snap-to-face buttons, keyboard shortcuts
  Tilt clamped to ±18° so the cube can't be flipped upside-down
  Cross-face linking: clicking a state on the choropleth filters the other 3 faces
  Holographic dark-glass theme — cube sits in a sci-fi "projection chamber" Layout fits one viewport — no page scrolling
  Filter panel rebuilt: year, state, road-user multi-select, metric toggle, reset

## Slide 3: Iteration & Validation (Design Book §4)
Week 11 Figma — tutor feedback: not more creative than BITRE/AIHW reference
Week 12 redesign — discarded flat 4-panel layout, rebuilt as rotating cube
4 chart types in our cube that are NOT in the BITRE dashboard:
Stream graph, Parliament chart, Waffle chart, Choropleth map
Side-by-side comparison table added to Design Book §4.1 (BITRE vs Figma vs Cube)
Usability test plan drafted: 4 tasks, SUS score, 3–5 testers in Week 13

## Slide 4: Blockers & Challenges
CSS 3D vs. WebGL: Opted for CSS 3D Transforms over Three.js to maintain "live" D3 interactivity. This avoided the "static texture" limitation of WebGL, keeping tooltips and hover effects functional.
Synchronized State Management: Developed a centralized JavaScript handler to instantly propagate data filters (Year, State, Road User) across all six cube faces simultaneously.
3D Coordinate Mapping: Engineered a custom drag-to-rotate system using pointer events, resolving "gimbal lock" and flipping glitches when crossing 90 degree / 180 degree thresholds.
The "Moving Target" Solution: Mitigated the difficulty of interacting with a rotating object by implementing "Snap-to-Face" buttons and an Auto-Pause feature triggered by mouse-over.
Mobile Gesture Conflict: Managed event propagation (bubbling) to distinguish between "swipe-to-rotate" gestures and "touch-to-filter" interactions on mobile devices.
Information Density & Scaling: Balanced complex data visualizations (Stream/Multi-line graphs) within confined cube faces using responsive SVG viewboxes and dynamic CSS scaling.

## Slide 5: Next Steps
Week 13: usability testing — 3–5 users, SUS questionnaire, fix issues raised
Finalise Design Book — complete sub-sections
Pull ABS state population data → enable Rate-per-100k toggle
Deploy final build to Swinburne Mercury server
Accessibility & mobile polish — keyboard reading, pinch-zoom on cube

## Slide 6: Thanks for your Listening